Mastercard Loyalty Template Module Upgrades

Change Request

Date: 10/09/2017

Client: MasterCard Loyalty Solutions (mcrewards)

Project: Mastercard Loyalty Template Module Upgrades

Project # MCR0072

# Terms:

This Change Request (“CR”) is made and entered into by MasterCard Loyalty Solutions and Infogroup, Inc., on 10/09/2017 (the “CR Effective Date”), and is incorporated into and made part of the Services Schedule to the Master Terms and Conditions dated August 21, 2012.

# Overview:

This CR summarizes MasterCard Loyalty Solutions’ interest in upgrading the non-branded Master Templates and Template Guide with additional template modules.

Requirement #1: Up to 15 New Modules & Headers

- Modules will be seamlessly integrated into existing template

- Modules will look unique and will take into account current design trends and best practices

- MC Suggested  Modules

  - Additional Header options

  - Redeem points modules

  - Security zone footers

  - Bulleted list module

  - Illustration modules

  - Updated CTA

  - Mastercard Pay with Rewards  how to module

Requirement #2: Template Guide

- Yesmail to update the Master Template Guide to incorporate above modules and headers.

# assumptions:

- 3 Rounds of revisions, $275 each additional round

- Coding – once design approved to be coded/QA'd and inserted into latest template

# Implementation Costs:

The hours required by Infogroup to implement this project are broken out as follows:

| Creative Team Tasks 37 hours@ $200 / hr | $ 7,400 |
| --- | --- |
| Master Template System Module Additions | 37 hours |

| Web Production Tasks XX hours@ $175 / hr |  |
| --- | --- |

| Account Management Tasks 3 hours @ $175 / hr | $ 525 |
| --- | --- |
| Project Management | 3 hours |

| Total Cost |  |
| --- | --- |

Charges for this project will appear on the November 2017 invoice as a separate line item labeled Template Module Upgrades: MCR0072. This CR will be billed to the following MC Loyalty PO: 7010050706.

# Approval:

MasterCard Loyalty Solutions acknowledges that a signature shall constitute acceptance of the terms set out in this statement of work and approves Infogroup to begin work as outlined herein. Infogroup and MasterCard Loyalty Solutions acknowledge that the terms and conditions of the Master License and Service Agreement dated August 21, 2012 apply to this CR.

BY:___________________________________

(Client Authorized Signature)

BY:___________________________________

DATE:_______________________

(Print or Type)

BY:___________________________________

(Yesmail Authorized Signature)

BY:___________________________________

DATE:_______________________

(Print or Type)

Please email to Amy McNeil at Amy.McNeil@yesmail.com

# Appendix:

Change Control Process

The change control process is a procedure used by the project team to keep the project on track.

The process includes the following steps:

- The Client or Infogroup team member formally recommends a change to the project scope.

- The Client or Infogroup team member documents why the change is recommended.

- The Infogroup team estimates the impact of the change in terms of:

  - Number of hours required to complete

  - Project time schedule

  - Project quality

  - Project budget

  - Project risks

- The Client and Infogroup team identifies alternative solutions.

- The project manager/sponsor decides whether the recommendation will be incorporated into the scope.

- If the change is approved, the project scope document(s) are updated to reflect the change.